# AI Algorithms, Robustness & Security

Assigned member: Lee Yun Seong

Purpose: Develop and benchmark predictive and learning-based traffic controllers under safety, partial observability and operational robustness constraints.

Scope: Research ownership and implementation handoff. The network dimensions, algorithm settings and schedules are proposed design assumptions, not validated field results.

# Team coordination and responsibilities

| Member | Primary responsibility |
| --- | --- |
| Kim Seong Hyeon | Software Development & System Integration |
| Lee Do Yeong | Big Data, Mobility Observations & Evaluation |
| Lee Yun Seong | AI Algorithms, Robustness & Security |

# Technical ownership

Algorithm literature and implementation: max-pressure, MPC, independent RL and neighbor-aware MARL; reward design, training and inference.

Retain original activity-report ownership of domestic Jeju/Busan case studies, data security/privacy review, and Tesla visit questions about signal perception and V2X.

# Algorithm benchmark ladder

Baseline 0: fixed-time and optimized coordinated timing from Software team.

Baseline 1: max-pressure using movement queue pressure and downstream receiving capacity.

Advanced 1: MPC with explicit queue dynamics, demand forecast and constrained timing decisions.

Advanced 2: independent DQN/PPO or shared-policy MARL; neighbor-aware variant if time permits.

Never compare AI only against an intentionally weak fixed-time baseline.

# Mathematical specification

State x_t: approach queues, downstream occupancy, current phase, elapsed phase time, predicted arrivals and observation masks.

Queue evolution: q_i(t+Δt) = q_i(t) + arrivals_i − departures_i, constrained by signal service and downstream receiving storage.

MPC: minimize sum over horizon of qᵀQq + uᵀRu subject to network flow dynamics and valid signal plans.

RL: policy πθ(a|o); normalized reward = −(α delay + β queue + γ spillback), with safety as hard constraint.

Max-pressure: score compatible movement phases using upstream versus downstream movement queues, turning proportions and service rates.

# Partial-observation learning

Train/evaluate with identical observation contracts as other controllers; track oracle versus detector-only versus sampled-vehicle inputs.

Test coverage 10%, 25%, 50%, 75%, 100% and approach-biased observation; no ground-truth leakage.

Assess out-of-distribution demand, turning ratio shifts, blocked downstream link and sensor outage.

Record independent training seeds, checkpoint selection rule, reward curves, held-out outcomes and inference latency.

# Safety, security and privacy

All AI actions are proposals to a separate software safety supervisor; no arbitrary signal-state overrides.

Threat model: spoofed detector readings, replayed telemetry, stale timestamps, model artifact tampering and unauthorized control commands.

Mitigations: input validation, signed/versioned model artifacts, role-based permissions, minimal pseudonymous vehicle identifiers, retention limits and audit logs.

Simulated failure handling: invalid action rejection, inference timeout, degraded observation and approved fallback timing.

Treat Tesla traffic-light perception discussion as adjacent vehicle-side sensing research, not direct evidence of intersection controller safety.

# Research references

PressLight: https://doi.org/10.1145/3292500.3330949

CoLight: https://doi.org/10.1145/3357384.3357902

Varaiya (2013), Max Pressure Control: https://doi.org/10.1016/j.trc.2013.08.014

RESCO: https://github.com/Pi-Star-Lab/RESCO

SUMO-RL: https://github.com/LucasAlegre/sumo-rl

SUMO traffic lights: https://sumo.dlr.de/docs/Simulation/Traffic_Lights.html

# Definition of done

Documented algorithm decision and baselines; working controller adapters; model/reward specifications; trained checkpoints if RL attempted; holdout comparison with uncertainty; security/privacy threat model and failure tests.

# Cross-team integration checkpoints

Checkpoint 1: agree on SUMO geometry, phase-state indexing, detector schema and shared scenario IDs.

Checkpoint 2: run identical baseline scenario with common KPI definitions and confirmed safety checks.

Checkpoint 3: freeze holdout scenarios before final algorithm selection and report paired outcomes.

Checkpoint 4: jointly review evidence limitations, operational risks and presentation claims.

# Reference material and provenance

The uploaded Team B Activity Report dated 13 October 2026 is the source for original member roles, research questions and reported case-study figures. The expanded technical assignments, architecture and tests in this document are proposed by the research team and remain to be implemented.

Team B Activity Report (13 Oct 2026): User-provided REPORT_D.pdf; primary source for original team roles, case claims and questions.

SUMO documentation: https://sumo.dlr.de/docs/

FHWA Traffic Signal Timing Manual: https://ops.fhwa.dot.gov/publications/fhwahop08024/

NCHRP Signal Timing Manual, 2nd ed.: https://nap.nationalacademies.org/catalog/22097/signal-timing-manual-second-edition

Boston Project Green Light announcement: https://www.boston.gov/news/mayor-wu-announces-expansion-project-green-light-signal-optimization-program

Google Project Green Light: https://sites.research.google/greenlight/

PressLight (KDD 2019): https://doi.org/10.1145/3292500.3330949

CoLight (CIKM 2019): https://doi.org/10.1145/3357384.3357902

RESCO benchmark: https://github.com/Pi-Star-Lab/RESCO

SUMO-RL: https://github.com/LucasAlegre/sumo-rl